## Slide 2: Version history
Version | Date | Authors | Change
1.0 | May 2019 | D. Vaghetti, L. Florio, M. Adomeit, | Initial version for 2019/2020
1.1 | May 2020 | D. Vaghetti, L. Florio, M. Adomeit | Update of 2019/2020 roadmap
2.0 | August 2020 | D. Vaghetti, L. Florio, M. Adomeit | Roadmap for 2020/2021

## Slide 3: eduGAIN Operations and Deployment Roadmap 2019/2020
eduGAIN Operations
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
Setup procedures and tooling for security support
Pilot security support function
Summarize pilot results and define further plans for production
eduGAIN Support
Finalize eduGAIN Operational Practice Statement and MRPS
eduGAIN Policy
Prepare long-term plan for redesign of metadata signing practice
Continuous Operations, Deployment of Enhancements, Support and Engagement
Enforcement of the new MRPS and SAML Profile, as agreed by the SG
Train and make new people for support team fully operational
Extension and improvement of the proactive support function
Community engagement
Finalize the plan and implement the new metadata signing practice
Ongoing improvements to the eduGAIN operations
Prepare and implement short-term metadata certificate renewal plan

## Slide 4: eduGAIN Operations and Deployment Roadmap 2020/2021
eduGAIN Operations
2020
Q3
Q1
Q2
Q3
Q1
Q2
2021
Q4
Q4
Pilot security support function
Summarize pilot results and define further plans
eduGAIN Security
eduGAIN Training
Continuous Operations, Deployment, Policy, Support and Engagement
Extension and improvement of the proactive support function
Community engagement
Finalize the plan and implement the new metadata signing practice
Ongoing improvements to the eduGAIN operations
Bootstrap training activity
Deliver training modules
eduGAIN Support
Continuous improvement of support documentation
Consultation on SIR handbook
Promote and support the adoption of the security best practices
Execute the plans (update when plans are defined)
Notes: Add edugain training as a separate swimline – we need a team for this, Davide will ask Anass how to lead this. Explore idea to engage Irina Mihailkova
eduGAIN support:
  Engage again that Thomas participates in security team. Davide will ping him to attend meetings
  Think about adding Incommon to the support – bring this up with the quarter meeting with Internet 2…
eduGAIN security:
  SIR handbook, finish the review process in collaboration with the sirtfi wg
  Publish the handbook and support the adoption of the SIR handbook
  Networking, community building of the
  Improving

## Slide 5: eduGAIN Development Roadmap 2019/2020
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
F-ticks for eduGAIN
Campus IdP toolkit
Sirtfi checking tool
Technical development work
Implement the service visualisation
Prepare the adoption plan
Run the service following adoption plan
Finalize the product offering and transition to production
Test the product within NREN IdP hosting service
Plan for service evolution
Define and implement workflows for tool usage
Continuous Service Improvements
Paused

## Slide 6: eduGAIN Development Roadmap 2020/2021
2020
Q3
Q1
Q2
Q3
Q1
Q2
2021
Q4
Q4
F-ticks for eduGAIN
Campus IdP toolkit
StatRep
Run the service following adoption plan and evaluate
Plan for service evolution
Best effort continuous improvement stage
Implement the service visualisation
Prepare the adoption plan
Finalize the product offering, transition to production
Transition incubator results
PushMDQ
Prepare testbed deployment
Engage federation operators for testing
Collaboration with incubator on StatsRep
Transition incubator results
Plan for tools consolidation
Continuous Service Improvements