## Slide 2: eduGAIN Operations and Deployment Roadmap
eduGAIN Operations
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
Setup procedures and tooling for security support
Pilot security support function
Summarize pilot results and define further plans for production
eduGAIN Support
Finalize eduGAIN Operational Practice Statement and MRPS
eduGAIN Policy
Prepare long-term plan for redesign of metadata signing practice
Continuous Operations, Deployment of Enhancements, Support and Engagement
Enforcement of the new MRPS and SAML Profile, as agreed by the SG
Train and make new people for support team fully operational
Extension and improvement of the proactive support function
Community consultations
Finalize the plan and implement the new metadata signing practice
Ongoing improvements to the eduGAIN operations
Prepare and implement short-term metadata certificate renewal plan

## Slide 3: eduGAIN Development Roadmap
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
F-ticks for eduGAIN
Campus IdP toolkit
Sirtfi checking tool
Technical development work
Implement the service visualisation
Prepare the adoption plan
Run the service following adoption plan
Finalize the product offering and transition to production
Test the product within NREN IdP hosting service
Plan for service evolution
Define and implement workflows for tool usage
Run the service pilot starting with basic workflow
Continuous Service Improvements