## Slide 2: Version history
Version | Date | Authors | Change
1.0 | May 2019 | M. Milinovic, L. Florio, M. Adomeit, | Initial version for 2019/2020
1.1 | May 2020 | M. Milinovic, L. Florio, M. Adomeit | Update of 2019/2020 roadmap
2.0 | August 2020 | M. Milinovic, L. Florio, M. Adomeit | Roadmap for 2020/2021

## Slide 3: eduroam Operations and Deployment Roadmap 2019/2020
eduroam Database v2.0
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
Align eduroam db access tools with eduroam db v2.0
Tools prepared
New features deployed to the monitor site
Draft the audit procedure and prepare the accomplying tools
Pilot with European NRENs
Summarize pilot results and conclude the final procedure with SG and GeGC
eduroam Audit
Collect the proposals for the new Policy from stakeholders
Prepare draft of the new Policy
Consultation period with the SG
eduroam Policy Update
Continuous Operations, Support and Deployment of Enhancements
Migration to the eduroam db v2.0

## Slide 4: eduroam Operations and Deployment Roadmap 2020/2021
eduroam Database v2.0
2020
Q3
Q1
Q2
Q3
Q1
Q2
2021
Q4
Align eduroam db access tools with eduroam db v2.0
Tools prepared
New features deployed to the monitor site
Pilot with European NRENs
Summarize pilot results and conclude the final procedure with SG and GeGC
eduroam Audit
Prepare draft of the new Policy
Consultation period with the SG
eduroam Policy Update
Migration to the eduroam db v2.0
Continuous Operations, Support and Deployment of Enhancements
Q4
Perform first round of audit
Analysis and publish of the results
Move to continuous operations
Draft the audit procedure and prepare the accomplying tools
Prepare the final version of the Policy
Organise the Policy signing

## Slide 5: eduroam Development Roadmap 2019/2020
Continuous Service Improvements
2019
Q3
Q1
Q2
Q3
Q1
Q2
2020
Q4
Q4
Q1
Q2
2021
eduroam Managed SP
Certificate Provisioning Redesign (eduPKI)
End-user Diagnostics
Radsecproxy
Development
Technical development work
Implement the service prototype
Prepare for the PLM approved pilot
Run the service pilot
Technical development and policy change
Develop improvements to user communication
Testing new system
Deploy in CAT
Integrate hardware probes, F-ticks and eduroam db 2.0. Deploy in CAT
Code Rewrite radsecproxy V1.8
DNS radsecproxy V1.9
Load-balancing and pooling radsecproxy V2.0
Systemd integration radsecproxy V2.1
Prototype hardware probe available
Access to F-ticks and db 2.0 available

## Slide 6: eduroam Development Roadmap 2020/2021
Continuous Service Improvements
2020
Q3
Q1
Q2
Q3
Q1
Q2
2021
Q4
Q4
eduroam Managed SP
Certificate Provisioning Redesign (eduPKI)
End-user Diagnostics
Radsecproxy
Development
Prepare for the PLM approved pilot
Run the service pilot
Testing new system
Deploy in CAT
Integrate hardware probes, F-ticks and eduroam db 2.0. Deploy in CAT
Load-balancing and pooling radsecproxy V2.0
Systemd integration radsecproxy V2.1
PLM approval
Prepare for service transition
OpenRoaming
Initial design
Testing
Deployments (introduce a new feature in eduroam)
Evaluate results and define future plan
Move to continuous operations
Evaluate results and define future plan
Community requested features V1.9
DNS radsecproxy V1.10