## Slide 1
Click to edit Master title style
Click to edit Master text styles
  Second level
    Third level
      Fourth level
        Fifth level
24/04/2019
1
Trust & Identity Incubator
Provisioning activity
www.geant.org
Uros Stevanovic
Sprint Demo, 2020-04-21
Public

## Slide 2: Overview
Provision users on federated downstream services (e.g. behind a proxy)
  Create accounts
  Provide necessary information to services
  Deprovision users
Two (at least) solutions:
  FEUDAL
  PERUN

## Slide 3: Goals
Provide a “robust” solution
Test services, “real” use cases
Deployment and usage scenarios
  Provision local users
  Provision users for local applications
  Cloud applications
Deprovisioning of the users

## Slide 4: Achievements
API is implemented
JSON based, user_info based
API:
  Get all users (also per VO)
  Update user info
  Delete a user
  Check if user exists
{
"userinfo": {
"iss": "https://proxy.acc.eduteams.org",
"sub": “<sub>@eduteams.org",
"name": "Uros Stevanovic",
"given_name": "Uros",
"family_name": "Stevanovic",
"email": "uros.stevanovic@kit.edu",
"ssh_key": “<some_key>",
"eduperson_entitlement": [ “<group1>",
“<group2>"
],
"eduperson_targeted_id": [ “<some string>@eduteams.org" ],
"eduperson_principal_name": [ "urost@acc.eduteams.org" ],
"eduperson_scoped_affiliation": [ "member@acc.eduteams.org" ]
}
}

## Slide 5: API
PATH | METHOD | DESCRIPTION
at/ | PUT | Update a user using an access token. The access token is used to retrieve an up-to-date userinfo.
userinfo/ | PUT | Update a user using a plain userinfo.
users/ users/?vo=<vo> | GET | Retrieve the subjects of the registered users. Can be filtered by vo.
user/<sub>/ | GET DELETE | Check if the user with sub <sub> is registered. Delete the user with sub <sub> from feudal.

## Slide 6: Status and next steps
✅ Done:
  Connected FEUDAL to eduTEAMS Acceptance (both prod and dev)
  API implemented
▢ Next:
  PERUN updating user info via FEUDAL
  Provide “classic” LDAP use case for FEUDAL (PERUN already supports it)
  Investigate further use cases (SYMPA?)
⛔ Blocker:
  None