## Slide 1
Mario Reale
JRA3 Kick Off Meeting Zurich
Task JRA3 Task1 Subtask 3
Supporting Services for Campus Identity Providers
Plans
12-13 July 2016
GARR

## Slide 2: A couple of words about me
Physicist by education, working in computing (web, grid, cloud) since 1997 @ Industry, INFN, CERN, GARR
Involved in DataGrid, EGEE I-II-III, EGI Network support task
Started at GARR in 2006 working on IPv6-compliance of Grid Midlleware; then some EU-Med, EU-China collaboration projects on Grid
Started with Cloud computing in 2011 (GARRbox sync & share solution)
Started working on Identity Federation in 2012 with the ELCIRA (EU-LA) project – Federated services and interoperable solutions
Task lead in AARC SA1 since May 2015 ( Pilots on Guest Identities)
  Synergies with AARC
Institutional activities @ GARR: mostly OpenStack for providing cloud services (started 2014)
  Currently started working on GARR Cloud platform integration with IDEM/SAML
  Support to the IDEM services provided by the infrastructure (Cloud IDP)

## Slide 3: What are we supposed to deliver ?
Based on findings from AARC, TIER (Internet2) and NREN developments, develop a campus IdP extension to the FaaS service for sites and regions who currently do not have the ability to support or offer a cloud IdP-type of service to campuses.
Essentially : integrate current Federation-as-a-Service solution with Cloud based IDP
Reference products:
  Jagger
  Other FaaS components: HSM, DS, MDA
  Cloud IDP
    GARR is offering Cloud IDP to some customers (health domain) based on automated Puppet solution

## Slide 4: And when ? Timeplan
1.3 | Supporting Services for Campus Identity Providers |  |  | 
1.3.1 | Design Phase |  | M1-M6 | Mario
 | D9.1 Market Analysis for Supporting Services for Campus Identity Providers | EC Del | M8 | Mario
 | Include info on TIER |  |  | 
 | Create CBA or update FaaS CBA |  | M6 | 
 | CBA Approval |  | M8 | 
 | Technical Design |  | M6-M12 | Mario & Janusz
 | Prototype |  | M18-M20 | Mario & Janusz
1.3.2 | Pilot |  | M20-M28 | Mario
1.3.3 | Transition to Production |  | M30 | Mario

## Slide 5: Current status of GARR Cloud IDP
Marco Malavolti has recently ported our Cloud IDPs to Shibboleth IDP 3.2.1
  Major changes in the recipes ( thick upgrade)
GARR is currently hosting 15 instances on its GARR Progress infrastructure (5 sites in southern Italy – namely Palermo for Cloud IDP)
  Openstack Juno release - VLAN networking (net overlay mechanism)
We offer an integrated solution including
  LDAPadmin interface for customers
  statistics reporting
  monitored with NAGIOS + additional home-made scripts

## Slide 6: Next required steps
Get all available information and documents about the current stand of the FaaS activities
  Outcome within GN4-1
  Current level of maturity
Get latest information about Jagger – F2F or VConf with Janusz Ulanowski
  Counting also on internal GARR support on Jagger (Marco, Barbara @ IDEM )
Perform a Market Analysis of all hosted, cloud-based IDP solutions currently provided at the EU scale
  Define the ToC here in Zurich
Include Cost-Benefits Analysis – Get it approved
Design integrated solution once decided on IDP
  A lot of input required from others with experience on FaaS – please 

## Slide 7: Roadmap
Hands on the current FaaS product : status ( including implementation tech, packaging, features)
Market analysis of Cloud –based IDP solutions EU-wide
Include assessment of US-based solutions (eg. TIER)
Pick at least one starting option for delivering IDP based on results of survey/market analysis
Design integrated solution spanning all layers of cloud stack – involving automation
  Bare metal provisioning capable solutions (?)
  Installation
  Configuration
  Start services and initial smoke tests
Implementation phase for the FaaS+IDP integrated solution
Pilot and Beta testing

## Slide 8: Ideas for delivering Cloud FaaS+IDP: some options
Using MaaS and develop Juju charms orchestrating deployment
Develop Puppet scripts + add Foreman
Package integrated solution in Docker containers – Orchestrate deployment with Kubernetes
Ansible based automated deployment
Other solutions coming from the community ?