## Slide 1: eduTEAMS Roadmap and Timeline,
V 1.1
V1.0
Production
Production
V1.0
V1.0
V 1.1
Today
2017
PLM Gate
Q3
Q4
Q4
Q2
Q3
2018
Pilot Phase
NIF Phase
Service Design/Development Phase
Service Transition Phase
Production Phase
Q2
2019
MMS1
MMS2
MMS3
MMS4
MMS5
MMS6
MMS7
MMS15
IH11
MMS8
MMS9MMS10MMS11
MMS12
MMS13
MMS14
IH8
IH9
IH10
V 2.0
V 2.0
Production
Q1
Q2
Q1
IH1
IH2
IH3
IH4
IH5
IH6
IH7
ST1
ST2
ST3
ST4
DS1
DS2
DS3
DS4
DS5
DS6
DS7
DS8
DS9
DS13
DS14
DS10
DS11
DS12

## Slide 2: Membership Management Service – Feature List and Details
Release | Feature | Description | Status
V1.0 | MMS1 - Ansible Scripts | Ansible Scripts – Comanage, MySQL Master -> Slave Replication, Loadbalancer | Delivered
V1.0 | MMS2 - Deployment | Deploy Membership Registration Service. | Delivered
V1.0 | MMS3 – Basic Workflow | Define Basic workflows Self Registration Invitation Based | Delivered
V1.0 | MMS4 - Provisioning Plugin | Provisioning plugin to provision into specific DB or LDAP | Delivered
V1.0 | MMS5 – COmanage Upgrade | Upgrade to version 2.0.0 to take the advantage of new features | Delivered
V1.0 | MMS6 - Group and COU expression | Develop Group and COU expression in eduPersonEntitlement and isMemberOF | Delivered
V 1.0 | MMS7 - Documentation | User documentation for the service | Delivered

## Slide 3: Membership Management Service – Feature List and Details
Release | Feature | Description | Status
V1.1 | MMS8 – Comanage Upgrade version - 3.0.0 | To take the advantage of new features of COmanage | Committed
V1.1 | MMS9 - UI | UI – To connect SPs to CO | Committed
V1.1 | MMS10 - UI | UI – For automated on boarding of new CO/CO admin | Potential
V1.1 | MMS11- eduTEAMS SP Proxy | Get rid of GEANT SP Proxy | Committed
V 1.1 | MMS12 - Documentation | User documentation for the service | Committed
V 1.1 | MMS13 – COmanage UI beautification | Improve COmanage UI | Committed
V1.1 | MMS14 – Setup high availability | Make MMS highly available | Committed
V1.0 | MMS15 – Pilot Feedback | Incorporate any pilot feedback | Committed

## Slide 4: Identity Hub - Feature List and Details
Release | Feature | Description | Status
V1.0 | IH1 - Publish IdP proxy metadata | Publish IdP proxy metadata for a single proxy endpoint | Delivered
V1.0 | IH2 - R&S compliant | Check incoming attributes in back end to see if we are getting enough info to be R&S compliant. | Delivered
V1.0 | IH3 - Supported IdPs | Extend the list of supported Idps | Delivered
V1.0 | IH4 - Deployment | Deploy V 1.0 of Identity Hub | Delivered
V1.0 | IH5 - OAuth support | Include OAuth Support | Delivered
V1.0 | IH6 - Consent screen | Attribute release consent screen | Delivered
V1.0 | IH7 – Account Linking | Id Hub Account Linking service | Delivered

## Slide 5: Identity Hub - Feature List and Details
Release | Feature | Description | Status
V1.1 | IH8 - Use discovery service | Incorporate/use discovery service | Potential
V1.1 | IH9 – Add MDQ server to SaToSA | By doing this we can avoid (the lack of) signature checking in PySAML but make a dedicated component (PyFF) to do it. It also provide a robust service for eduTEAMS. | Committed
V1.1 | IH10 – Setup high availability | Setup high availability for Id Hub | Committed
V1.1 | IH11 – Pilot feedback | Incorporate any pilot feedback | Committed
V1.1 | IH12 – IdP Support | Extend the list of supported Idps | Potential

## Slide 6: Discovery Service – Feature List and Details
Release | Feature | Description | Status
V1.0 | DS1 – Entity Categories | Possibility to filter IdPs also based on entity categories. | Delivered
V1.0 | DS2 – Default language | Default to English instead of Czech in case of unsupported language. | Delivered
V1.0 | DS3 – DNS | discovery.eduteams.org as a name for the discovery | Delivered
V1.0 | DS4 - Certificate for discovery service | Certificate for the production service | Delivered
V1.0 | DS5 – Staging/Test environment | Environment to showcase new features not yet in production | Delivered
V1.0 | DS6 – Language selection update | Improvements to language selection | Delivered
V1.0 | DS7 – Filter generator adjustments | Filter generator adjusted to eduTEAMS use | Delivered

## Slide 7: Discovery Service – Feature List and Details
Release | Feature | Description | Status
V1.0 | DS8 – Language support | English, Czech, German, Italian, Greek, French Dutch | Delivered
V1.0 | DS9 – Initial Branding | Light eduTEAMS branding | Delivered
V1.0 | DS13 – Privacy Policy for DS | Privacy Policy for DS | Delivered
V1.0 | DS14 – User Instructions | User instructions rewritten and published in GEANT wiki | Delivered
V1.1 | DS10 – Statistical Data | Usage statistics | Committed
V1.1 | DS11 – Security Analysis | Security Analysis and possible improvements based on that | Committed
V1.1 | DS12 – Certificate for ds-test.edutreams.org | Certificate for testing service | Committed

## Slide 8: Single-tenant - Feature List and Details
Release | Feature | Description | Status
V2.0 | ST1- Define Specifications | Define service specifications | Committed
V2.0 | ST2 - High level architecture | Design service high level architecture | Committed
V2.0 | ST3 - Feature development | Feature development | Committed
V2.0 | ST4 - Deployment | Deployment | Committed