## Slide 1
Practice BP-E.2: Manage maintenance issues How to effectively allocate the maintenance effort?
WHEN TO USE?
Some considerations could be made during design phase
Most applicable in maintenance phases of the product
QUESTIONS
Which factors affect the proces?
How to coordinate the process?
RECOMMENDATIONS
Consider Stakeholder risks and expectations on safety, speed of transition, availability and security.
Design for minimal dependencies and improved modularity.
In case of multiple maintenance issues, prioritize them by importance/impact.
Coordinate maintenance cycles and schedule with Stakeholders. Inform all parties well in advance.
RELATED PRACTICES
BP-B.5: Manage product issues
Continuously enhance the maintenance management process
Include maintenance steps in your existing development cycle. Consider Stakeholder expectations. Review product/service dependencies
Prioritize the issues based on impact and importance
Regularly monitor the status
Document maintenance activities if needed
Create a general maintenance plan

## Slide 2
Issue Type | Summary | Description | Priority | *Custom Fields* | Assignee
Bug |  |  | High |  | Name
Task |  |  | Medium |  | Name
Custom Issue Type |  |  | Low |  | Name
… |  |  |  |  | 
Other remarks
Document addressed issues, actions taken and outcomes achieved if needed.
We recommend using the Jira tool for managing maintenance issues, while textual forms could be considered with strong arguments. Below is a proposed plan, outlining key details such as Issue Type (Bug, Task, Custom Issue Type...), Summary, Description, Priority (High, Medium, Low), Custom Fields (Request type, Attachment, Components, Urgency, Impact, Start date, Due date...) and the Assignee. These details can be easily entered and configured within the Jira tool.
Practice BP-E.2: Manage maintenance issues How to effectively allocate the maintenance effort?