## Slide 1
GDPR – Task Force Meeting
Dublin
February 2018
www.geant.org
© GEANT Limited on behalf of the GN4 Phase 2 project (GN4-2).
The research leading to these results has received funding from the European Union’s Horizon 2020 research and innovation programme under Grant Agreement No. 731122 (GN4-2).

## Slide 2
Step 1
Assessment
Step 2
Implementation
Step 3
Governance
Step 4
GDPR
BAU
2017
Oct - Dec
2018
Jan - April
2018
April - May
2018
May -
GDPR Project Timeline

## Slide 3
Step 1
Assessment
Training needs;
Processors and contracts revision;
Check the digital environment;
Physical controls implemented;
Policies and Procedures in place;
Audits reports and Action plans.
Data Mapping
Status Report
Team trained
2016
Oct - Feb
GDPR Project – Assessment

## Slide 4
Step 2
Implementation
Risk Management
Human Resources
Incident Management
Data Breach Procedure
Processors and contracts revision
Data Retention and Destruction
Business Continuity Management
Technical Controls – Privacy by design
Policies
Procedures
Training
Testing
GDPR Project – Implementation
2018
Feb - May
https://geant.app.box.com/file/278890397066

## Slide 5
Step 3
Governance
Training
Testing
Monitoring and enforcement of
Policies
Procedures
GDPR Project – Governance
2018
After May

## Slide 6
Step 1
Assessment
Step 2
Implementation
Step 3
Governance
Step 4
GDPR
Ongoing Project
100% of Assessment Completed
GDPR
External Audit to IT dep.
Full External Audit
Pen Testing
Cybersecurity Certification
GDPR Project Status
10% of Implementation Completed
2017
Oct - Fev
2018
Feb - May
2018
May
2018
After May

## Slide 7
Thank you
www.geant.org
© GEANT Limited on behalf of the GN4 Phase 2 project (GN4-2).
The research leading to these results has received funding from the European Union’s Horizon 2020 research and innovation programme under Grant Agreement No. 731122 (GN4-2).